# RealRole: Start Here

Read this first. It explains what we're building, which files to read, and what to do before the event. It's written for teammates who weren't part of the planning and for their AI coding agents.

## The project in one paragraph

We're entering the IBM Z Datathon 2026 (October 17–18, 2026), competing in person at the New York hub, in Theme 2: AI Secured (Innovation Without Exposure). We're building RealRole, which detects ghost jobs: job postings from real employers that never lead to a hire. RealRole has a Chrome extension that shows a "ghost-likely" score on any job posting, a web app where you can paste a listing, an application tracker with community reports, and a policy dashboard. Behind them, an AI system on IBM's LinuxONE mainframe scores postings and checks whether employers actually hire, using confidential hiring records (synthetic, for the competition) that never leave an encrypted, isolated zone. Judges score four things equally: value to the community, originality, technical use of LinuxONE and AI, and the quality of our 3-minute demo video.

## The team

| Workstream | Who | Builds |
| --- | --- | --- |
| A: AI/ML | (fill in) | The models: scorer, time-to-hire model, Granite text features, evaluation |
| B: Data and confidential zone | (fill in) | Synthetic hiring records, the confidential zone, real-data validation, policy dashboard |
| C: Platform | Michael (owns the LinuxONE server) | Server setup, API, database, containers, security, benchmarks |
| D: Product | (fill in) | Chrome extension, web app, application tracker, employer page; leads the pitch video |

Each person works with their own AI coding agent, on their own part of the code, at the same time.

## Files, and what to read

| File | What it is | Who reads it |
| --- | --- | --- |
| START-HERE.md | This file | Everyone, first |
| realrole-brief.md | The project spec: what we're building, official rules and judging, how it works, data, team plan, video plan | Everyone: read it all (about 15 minutes) |
| realrole-build-plan.md | Task briefs for each workstream, the shared contracts (data formats, API, ports), and how we work in parallel | Everyone: "How to use this plan," Part 1, Part 2, and your own workstream's tasks in Part 4 |
| realrole-research.md | Background research: datasets, real government record layouts, model ideas, LinuxONE notes, statistics | Reference: look things up as needed |
| data/README.md | What's in each downloaded dataset, coverage, and known gaps | Workstreams A and B; reference for others |
| benefits-brief.md | An earlier backup idea we're not building | Nobody needs it |

The .docx files are Word copies of the same documents.

## Rules everyone must follow

- No code before the event starts. The official rules require all code to be written during the event. Reading, planning and downloading data are fine.

- Both IBM labs are mandatory before we build: "Predictive AI Hybrid AI scenarios (multi-model)" and "Predictive AI + Generative AI." They're the first thing we do at kickoff.

- Everything runs on the LinuxONE Community Cloud (Michael's server), and we take screenshots as evidence for judges.

- List every open-source library you use (with a link) in docs/open-source.md. The rules require it.

- No political messaging in anything we produce; talk about job seekers and data accuracy.

- No real personal data. Hiring records are synthetic; NYC payroll name columns are never loaded.

## How we'll use AI agents

- There are no ready-made prompts. The build plan gives each task's goal, inputs and outputs, details, open questions and "done when."

- For each task: explore it with your agent (look at the real data, discuss approaches, settle the open questions) → have the agent draft a master prompt → edit it yourself → send it → review the result → save the final prompt in docs/prompts/.

- Agents only edit their own workstream's folders and follow the shared contracts. Anything that changes a contract gets agreed by the whole team first.

- A person reviews every pull request before it merges.

## Before tomorrow: checklist

Everyone

- Read this file, the brief, and your part of the build plan

- Make sure your AI coding agent is installed, logged in and working on your laptop

- Install Python 3.11+ and Git on your laptop; have a GitHub account

- Generate an SSH key (ssh-keygen -t ed25519) and send the public key (~/.ssh/id_ed25519.pub, never the private one) to Michael

- Have Chrome installed (for testing the extension)

- Know the New York hub's address and start time; bring laptop and charger

Michael

- Attend the LinuxONE setup session; share with the team: Is Secure Execution available? Does the server have the Telum AI accelerator? Is IBM Granite available (watsonx or local)? Are inbound ports open? How much disk space?

- If possible, create everyone's server account tonight

Workstream A and B owners

- Skim data/README.md and your task briefs' open questions; think about how you'd answer them

Product (D) owner

- Bookmark 8–10 candidate demo postings on Greenhouse, Lever and LinkedIn (mix of likely real and likely ghost; NY companies if possible)

## For AI agents reading this

If you are an AI coding agent helping a RealRole teammate, here's what you need to know:

- Your job is to help your person turn a task brief into working code. Start by helping them understand the task: read the brief for their task in realrole-build-plan.md Part 4, look at the relevant data and existing code, and raise the open questions. Help them decide, then draft a master prompt for them to edit. Don't start building until your person approves the master prompt.

- Read before coding: realrole-brief.md (what and why), realrole-build-plan.md "How to use this plan," Part 1 (ownership, git, shared rules) and Part 2 (contracts). Once the repo exists, AGENTS.md and CONTRACTS.md in its root are the authority.

- Constraints: the server is IBM LinuxONE (s390x architecture, so some Python packages may need IBM's builds or alternatives); code is written only during the event; only edit your workstream's folders; never change the shared contracts without your person agreeing it with the team; never use real personal data; record every open-source package in docs/open-source.md; never fabricate results.

- Before the event (now), you can help your person read and understand the plan, and think through their task's open questions. Don't write project code yet.

- When in doubt, ask your person rather than guessing. Many details (exact column names, what the server supports) are marked verify in the docs because they couldn't be confirmed in advance.

## Key terms

| Term | Meaning |
| --- | --- |
| Ghost job | A posting from a real employer that isn't followed by a hire in a normal timeframe. Scams are a separate category. |
| LinuxONE | IBM's mainframe hardware running Linux; our server. Its processor architecture is called s390x. |
| Telum | IBM's mainframe processor, with a built-in AI accelerator for fast model inference. |
| Confidential zone | Our isolated, encrypted container on LinuxONE that holds the hiring records; only privacy-protected scores leave it. In production it would use IBM Secure Execution. |
| Follow-through score | Per employer: the share of postings followed by real hires, with privacy noise added. |
| Differential privacy | Adding calibrated noise to statistics so no individual can be identified. ε (epsilon) sets how much. |
| Weak labels | Approximate ghost/real labels made by rules, used for training because no verified labels exist. |
| Gold set | 300 postings hand-labeled by our team during the event; the honest test of the model. |
| Survival model | Models how long until something happens (here, a posting closing), so long hiring cycles aren't mistaken for ghost jobs. |
| Granite | IBM's open AI models; we use them for text embeddings, extraction and plain-language explanations. |
| Contracts | The agreed data formats, API fields and ports that let four workstreams' code fit together. |
| Master prompt | The final, edited prompt a person sends their agent for one task, after exploring it together. |